# CONTRACT MODIFICATION — DRAFT

**DO NOT SIGN — REVIEW REQUIRED**

## Block 1 — Contract Information

| Contract / BPA | FA4877-24-A-T010 (TFL BPA Master) |
| --- | --- |
| Modification Number | P00003 (DRAFT) |
| Effective Date | TBD |
| Contractor | Tarkana Facilities & Logistics LLC |
| Modification Type | Bilateral — SF 30 |
| Subject | Emergency backup generator maintenance — Bldg 214 (K shop warehouse) |

## Block 2 — Description of Change

Add emergency backup generator preventive maintenance service to the existing TFL BPA workscope. Service frequency: monthly inspection, quarterly load test, annual major service. Scope explicitly covers the 80kW diesel unit located at Bldg 214 (K shop warehouse) and its associated 500-gal day tank.

This modification adds the service under the existing BPA ceiling. No increase in aggregate ceiling is required. Individual calls will be placed against the mod using the existing call procedures.

## Block 3 — Draft History / Comments

Draft 1: Prepared by TSgt Morales 18 December 2024. Sent to SJA for scope review.

Draft 2: SJA returned 22 December 2024 with a question about whether generator maintenance is within the original BPA scope of 'facility maintenance.' SJA position: borderline — possibly within scope, definitely arguable. Recommend a determination of scope applicability memo before execution.

Status: Determination memo not drafted. Morales departed before completion. SMSgt Dooley (CE) has been calling about this weekly — the generator is out of PM and the warranty clock is at risk.

## Block 4 — Signature Blocks

For the Government:

Contracting Officer signature: ________________________  Date: __________

For the Contractor:

Authorized Representative signature: ________________________  Date: __________

## Incoming KO — Recommended Action

Either (1) write the determination memo placing the work within the BPA's 'facility maintenance' scope and finalize the mod, (2) establish a new acquisition vehicle specifically for generator maintenance, or (3) decline the work and refer CE to a different mechanism. Decision should be made before Dooley's next call.